ServiceNow Modules to Use for This Demo

| Requirement Area | ServiceNow Module(s) to Use | Notes |
| --- | --- | --- |
| Complaint Intake & Case Creation | Customer Service Management (CSM) → Case Management | Primary module for complaints |
| Workflow, Assignment, SLAs | CSM Workflows, Task SLA, Flow Designer | For routing & SLA automation |
| Communication (Emails/Letters) | Notifications, Email Templates, Document Templates | For Acknowledgement / FRLs |
| Investigation, Collaboration | Case Tasks, Workspace, Activity Stream | Multi-team investigations |
| RCA, QA | Case fields + Choice Lists, Assessments, QA Tasks | For QA scoring and root cause tracking |
| Dashboards & Reporting | Performance Analytics, Analytics Hub, Reports | MI dashboards |
| Attachments, Evidence | Case Record Attachments | For supporting evidence |

📌 Overall Goal of the Demo

Create a fully working Complaint Management mini-solution in ServiceNow, demonstrating:

✔ Complaint creation
✔ Auto assignment & SLAs
✔ Investigation workflow
✔ Email communication (Ack + FRL)
✔ Resolution & RCA
✔ Dashboard

👥 Team Structure

- Senior Developer (Lead / Reviewer)

  - Designs architecture

  - Reviews configurations

  - Handles complex workflow items

  - Oversees dashboards

- NGT 1: Case Intake & Data Model

- NGT 2: Workflows, Assignment, SLAs

- NGT 3: Communication + Reporting

🗓️ Two-Day Execution Plan (Detailed & Practical)

🔵 DAY 1 — Build Core Complaint Workflow (8 hours)

1. Kickoff & Requirements Breakdown (1 hour)

Senior Developer explains:

- Required fields (complainant info, type, severity, RCA, resolution)

- End-to-end workflow

- Expected demo storyline

Assign tasks to each NGT.

🟢 NGT 1 – Complaint Intake & Data Model

2. Create Complaint Case Record Structure (1.5 hours)

Module: CSM → Case

Tasks:

- Add new Case Type = Complaint

- Add fields:

  - Complaint Category

  - Sub-category

  - Severity

  - Customer Type

  - Issue Description

  - Vulnerability Indicator

  - SLA Group

  - RCA Category

- Create dependent choices for category → sub-category

Deliverable: “Complaint Case Form” ready.

3. Enable Attachments & Evidence Section (0.5 hours)

Tasks:

- Check “Attachments” on Case table

- Add Related List → Attachments

- Add “Supporting Documents” related list if needed

Deliverable: Evidence upload works.

🟣 NGT 2 – Workflow, Routing, SLA

4. Build Assignment Rules (1.5 hours)

Module: CSM Assignment Rules

Tasks:

- Route:

  - Card/Payment complaints → Payments Team

  - Account issues → Accounts Team

  - Fraud → Risk Team

- Add fallback team "Complaints Desk"

Deliverable: Auto-routing complaint cases.

5. SLA Definitions (1 hour)

Module: SLA Definitions & Task SLA

Tasks:

- Configure:

  - 3-day Acknowledgement SLA

  - 15/56-day Closure SLA (based on severity)

- Add “Breached” & “Warning” notifications

Deliverable: SLAs visible on case.

🟠 NGT 3 – Communications + Templates

6. Build Acknowledgement Email Template (1 hour)

Module: System Notification → Email Templates

Tasks:

- Create Complaint Acknowledgement

- Add dynamic fields: Case Number, Customer Name

Then create Notification Trigger when:

Case Type = Complaint AND State = New

Deliverable: Auto-Acknowledgement email.

7. Build Final Response Letter (FRL) Template (1 hour)

Module: Document Templates

Tasks:

- Create Final Response Letter template

- Auto-populate:

  - Case summary

  - Investigation steps

  - Decision (Upheld / Rejected)

  - Redress Amount (if any)

Deliverable: Downloadable FRL.

8. End of Day 1 – Review & Integration (30 min)

Senior Developer checks:

- Case creation

- SLA timers

- Auto assignment

- Email triggers

- Field layout

Fix any gaps.

🔵 DAY 2 — Investigation, RCA, QA, Dashboards (8 hours)

🟢 NGT 1 – Investigation & Case Tasks

9. Build Investigation Workflow (1 hour)

Module: Flow Designer

Steps:

- Trigger: Case created

- Add tasks:

  - Primary Investigation

  - Impact Assessment

  - Redress Calculation

  - FRL Drafting

- Add approval step if compensation > threshold

Deliverable: Multi-stage investigation workflow.

10. Add Internal Notes & Activity Stream (30 minutes)

Make sure internal notes and public notes are separated.

Deliverable: Case shows investigation trail.

🟣 NGT 2 – Resolution & RCA

11. Add Resolution Fields (1 hour)

Fields:

- Outcome = Upheld / Partially Upheld / Rejected

- Redress Amount

- Customer Acceptance Checkbox

- RCA Required (Yes/No)

12. RCA & QA Setup (45 minutes)

Module: Assessments / Custom fields

Tasks:

- Add RCA Category (choices)

- Add Corrective Action text field

- Add QA Evaluation Score (0–100)

- Optional: Create a QA sampling rule

Deliverable: RCA enforced before closure.

🟠 NGT 3 – Dashboards & MI

13. Build Complaint Dashboard (2 hours)

Module: Performance Analytics / Reports

Create charts:

- Complaint Volume by Type

- SLA Compliance

- RCA Trends

- Resolution Outcomes

- Redress Amounts

Add to a single "Complaint MI Dashboard".

Deliverable: Live dashboard for demo.

14. Demo Flow Preparation (30 minutes)

Senior Developer walks through:

- Create complaint

- Auto-routing & SLAs

- Investigation tasks

- Email acknowledgement

- RCA + resolution

- Generate FRL

- View dashboards

🎉 Final Deliverable (End of Day 2)

A fully working Complaint Management Demo in ServiceNow showing:

- Complaint intake

- Automatic assignment & SLA tracking

- Investigation workflow

- Documented communication

- Resolution with RCA

- Dashboards displaying trends

Ready to be presented to stakeholders.